EMDB

Requirements
- EMDB should allow admin users to ingest a movie/series/person from TMDB by its ID
- EMDB should allow users to retrieve specific movie/series/person details by its ID
- EMDB should allow users to retrieve all movies/series/people from the system
- EMDB should allow admin users to update specific movie/series/person details by its ID
- EMDB should allow admin users to delete specific movie/series/person details by its ID
- EMDB must have the capability to automatically ingest all changed movies/series/people from TMDB

EMDB Resources
- Movie
- Series
  - Season
  - Episode
- Person
- Credit
- User

emdb-ui
The emdb-ui is a Vue.js application that provides a User Interface frontend for EMDB with the following capabilites:
- View and edit movie/series data currently available in EMDB.
- Show the status of movie/series ingest jobs, both autonomous and manual. If the ingest job fails the extracted movie/series data from TMDB will be saved in a JSON format where it can be modified and uploaded into EMDB.
- Show user preferences such as favorites, watched movies and series episodes, personal scores, etc.

emdb-gateway-service
The emdb-gateway-service provides a facade to the rest of the application. Since this is a single point of failure for the entire application it must be redundant and fault tolerant. The service will be replicated on two different machines making it highly available and use a Circuit Breaker to keep it fault tolerant.
- Routes traffic from the UI to the appropriate services
  - Routes the POST ingest request from the UI to the emdb-scraper-service by sending an asynchronous message
  - Routes the GET movie details request from the UI to the emdb-media-service by forwarding the HTTP request
- Aggregates the responses from multiple services into a single response for the UI.
- Implements caching so that it doesn’t hit the emdb-media-service for duplicate requests
  - Use Redis for the caching layer
- Aggregates the job events and converts them to server sent events for the UI.

emdb-scheduler-service
The emdb-scheduler-service gets the changed movie/series/person from TMDB and puts them in the ingest-media queue. This service runs autonomously on the schedule shown below.
- 08:00 UTC – Movies
- 09:00 UTC – Series
- 11:00 UTC - People

emdb-media-service
The emdb-media-service manages the movie, series, and person data in the database.
Every entity in EMDB will have an external id. By default, this is a 64-bit integer which accomodates TMDB, Trakt, and TVDB.

emdb-notification-service
The emdb-notification-service saves events to the database creating an event history that gets broadcast as sever sent events (SSE).

Commands
- SaveMovie command
  - Purpose: Make the existing movie in the database match TMDB by performing a complete replacement of the movie, movie credits, and creating people if they don’t already exist.
    - Scheduler service runs every day at 01:00 UTC. If it fails to ingest the movie after the data has been extracted, the full SaveMovie command is dumped to a JSON file where it can be edited.
    - CLI executes ad hoc requests
    - URL: POST /api/movies
    - Response: 200 (Ok)
    - Performs an upsert on the person, update by id if they exist and insert if they don’t.
- UpdateMovie command
  - Purpose: Allow the user to edit a saved movie and its credits by performing a complete replacement of the movie and movie credits.
    - URL: PUT /api/movies/{id}
    - Response: 200 (Ok)
    - Creates a link between a new movie credit and an existing person
- Notes:
  - For simplicity, both commands perform a complete replacement of the credits, which means deleting the existing credits and inserting the new list.
  - Use a Locked flag while a user is editing a movie so that the ingest process doesn’t overwrite their updates.

Workflow

Endpoints

Endpoint	URI	Status	Description

Gateway
POST	http://localhost/emdb/api/movies	Completed	Save a movie to EMDB
GET	http://localhost/emdb/api/movies	In Work	Find all movies in EMDB
GET	http://localhost/emdb/api/movies/{id}	Completed	Fnd a movie in EMDB by its id
PUT	http://localhost/emdb/api/movies/{id}	Completed	Update a movie in EMDB by its id
DELETE	http://localhost/emdb/api/movies/{id}	Completed	Delete a movie in EMDB by its id

POST	http://localhost/emdb/api/ingest	Not Started	Sends IngestMedia command to ingest-media queue
GET	http://localhost/emdb/api/ingest	Not Started	Find all ingests
GET	http://localhost/emdb/api/ingest/{id}	Not Started	Find the ingest by its id
GET	http://localhost/emdb/api/ingest/{id}/history	Not Started	Find the ingest status history
GET	http://localhost/emdb/api/ingest/stream	Not Started	Stream all ingests as SSE
POST	http://localhost/emdb/api/scheduler	Not Started	Sends ExecuteScheduler command to execute-scheduler queue

Media
gRPC	Save (SaveMovieRequest) returns (SaveMovieResponse)	Completed	Save a single movie.
gRPC	FindAll (FindAllMovieRequest) returns (MoviePageResponse)	In Work	Get all the movies in the system
gRPC	FindById (FindMovieRequest) returns (MovieResponse)	Completed	Get the movie by id
gRPC	Update (UpdateMovieRequest) returns (MovieResponse)	Completed	Update the movie by id
gRPC	Delete (DeleteMovieRequest) returns (google.protobuf.Empty)	Completed	Delete the movie by id
gRPC	UpdateCredit (UpdateMovieCreditRequest) returns (UniMovieCreditResponse)	Completed	Update a movie credit

gRPC	Save (SaveSeriesRequest) returns (SaveSeriesResponse)	Completed	Save a single series.
gRPC	FindAll (FindAllSeriesRequest) returns (SeriesPageResponse)	Not Started	Get all the series in the system
gRPC	FindById (FindSeriesRequest) returns (SeriesResponse)	Completed	Get the series by id
gRPC	Update (UpdateSeriesRequest) returns (SeriesResponse)	Completed	Update the series by id
gRPC	Delete (DeleteSeriesRequest) returns (google.protobuf.Empty)	Completed	Delete the series by id
gRPC	UpdateCredit (UpdateSeriesCreditRequest) returns (UpdateSeriesCreditResponse)	Completed	Update a series credit
gRPC	UpdateRole (UpdateRoleRequest) returns (UpdateRoleResponse)	Completed	Update a series credit role

gRPC	Save (SavePersonRequest) returns (SavePersonResponse)	Completed	Save a single person.
gRPC	FindAll (FindAllPeronRequest) returns (PersonPageResponse)	In Work	Get all the people in the system
gRPC	SaveAll (SavePeopleRequest) returns (PeopleResponse)	Completed	Save all the people in a batch operation
gRPC	FindById (FindPersonRequest) returns (PersonResponse)	Completed	Get the person by id
gRPC	Update (UpdatePersonRequest) returns (PersonResponse)	Completed	Update the person by id
gRPC	Delete (DeletePersonRequest) returns (google.protobuf.Empty)	Completed	Delete the person by id

User
POST	http://localhost:60322/emdb-user/api/users	Not Started	Create a single user. Return 409 (Conflict) if a user with the same username already exists.
GET	http://localhost:60322/emdb-user/api/users/{id}	Not Started	Get the user by id

Release
- /release/emdb/v1.0.0
  - Initial Movie/Series/Person endpoints using gRPC
  - Integrate Keycloak into the frontend and backend
  - Initial Pagination using Jakarta Data 1.0 (waiting on Jakarta Data 1.1 and the Restriction API for filtering/sorting)
- /release/emdb/v1.1.0
  - Implement ingests using EDA
    - Create emdb-notification-service
    - Create emdb-scheduler-service
    - Create emdb-scraper-module
    - Implement Dead Letter Queues for movie/series/person ingests
- /release/emdb/v1.2.0
  - Movie/Series/Person images
  - Create emdb-user-service

TODO
- Implement EDA
  - Add emdb-scheduler-service
  - Add emdb-notification-service
- Add credits to movies/series/people
- Add seasons and episodes to series
- Add Pagination, Filtering, Sorting
- Add the ability to lock movies/series/people so they cant be updated by schedulers
- Load balance the API gateway
  - If its down on one machine the entire application is down so it needs to fail over to the other machine
- Use Redis to cache data
  - Prevents the client from hitting the Media service with multiple valid requests
  - When the Media service is down the API Gateway can fall back to the cache for queries
- Add a health check to each service
- Add the emd-user-service and user preferences
- Look at using ElasticSearch for queries
- Add SSL/TLS termination to nginx
- Kubernetes

Ingest
Each movie/series/person must be saved in a single transaction to prevent orphaned data. If the people are saved in a separate transaction than the movie and its credits, all the people will be orphaned if the movie and credits get rolled back. If the movie and credits never get corrected all those people will just be sitting in the database taking up space.
TMDB does not provide a change key for Season/Episode vote_average and poster/still_path.
- The Series first air date and Season air date are derived from the air date of the first episode.
- The Series last air date is derived from the air date of the last episode to air.
- Every time we fetch the Series details we get the default Seasons but not the Episodes.

The best way to keep the Season/Episode vote_average and poster/still_path in sync with TMDB is to update the collection of Seasons in EMDB every time the top level Series object changes. This keeps the updates simple by watching for the Series ID in the Changes endpoint and sending the updated collection of Seasons and Episodes to EMDB.

Images
1. TmdbMovieScraper extracts the movie data including backdrop and poster images from TMDB
2. TmdbMovieScraper checks to see if the movie exists in EMDB
3. If the movie exists and the backdrop/poster are not null, update the image with the existing image name
4. Otherwise, generate a new image name

Seasons and Episodes:
Sync the collection of Seasons in EMDB with TMDB
  - Perform a complete replacement of the collection of Seasons in EMDB with the one from TMDB.
    - If an existing Season in EMDB is not present in the updated Seasons from TMDB, it will be deleted.
    - If a Season from TMDB is not present in EMDB, it will be inserted.
    - If a Season from TMDB already exists in EMDB, it will be updated if changed
    - PUT http://127.0.0.1:60320/emdb/api/series/{id}/seasons
Update the collection of Episodes in EMDB

Examples
- emdb/main: Movie/Series/Person credits
- erdouglass-emdb/erdouglass-emdb-web: UI